ncrtc ••••••

••••••

•••

tr'1ftWTT	q"ftcrn.:ifrrF-T

(lfRii-.wliR  .rlroftm,q''llfclffi1 <f>I <1> ,fi Jtil4;ll)

National Capital Region Transport Corporation Limited

(A Joint V1!111l!re or Govmmorrt of Indiaom! participating Sl8!• Govommentll)

-ft-

# No.	NCRTC/CO-CEGoGEN/13/2024-GENERAL/2469/2252

WORK EXPERIENCE CERTIFICATE (FOR COMPLETED WORKS)

# Date:01/01/2026

| 1. | Name of work | Execution of Entry-Exit works for Stations and other Miscellaneous works in the section from EPE Duhai to Shatabdi Nagar (RRTS Ch. 33033.950 to RRTS Ch. 64103) of Delhi- Ghaziabad-Meerut RRTS Corridor. |
| --- | --- | --- |
| 2 | Agreement no. | DM/MS/COR-OF/217 |
| 3 | LOA No. & Date | DM/MS/COR-OF/217 dated 30.08.2023. |
| 4 | Name of Contractor & registered address | M/s CP & Associates Pvt Ltd F-213A, First Floor, Near HDFC Bank, Lado Sarai New Delhi-110030 |
| 5 | Constitution of the firm whether: proprietor, Partnership, LLP, Comoanv, JV/ Consortium, Societv | Private Limited |
| 6 | PAN No. | AABCC6596R |
| 7 - | If Joint Venture/ consortium/ partnership firm, % share of each member in JV/ consortium/ · partnership | NA |
| 8 | Original awarded contract value | 12,92,37,620.30/- (Excluding. GST) |
| 9 | Revised/ Final contract value | 13,24,48,283.q /- (Excluding. GST) |
| 10 | Date of commencement of work | 30.08.2023 |
| 11 | Scheduled date of completion (As per contract) | 30.05.2024 |
| 12 | Actual date of completion | 09.05.202Fi |
| 13 | If delay in execution on contractor's account | NIL |
| 14 | Liquidated Damages levied for delay, ifanv | N/A |
| 15 | Scope of work | Earth work, PCC, RCC Masonry Work, Form Work, Plaster Work, Site Development, Road Work, Concrete Pavers, Solid Block Work, Painting work, Granite flooring, Granite cladding, SS and MS work etc. |
| 16 | Overall performance of contractor | Satisfactory |

.	.Kau

This certificate is issued on the request of M/s CP & Associates Pvt Ltd, for Business Development.

Nalional Capilal Region Transporl Corporation Lid. (A JoinI Vsnlure olGolt of India & Participating Siale Go'lis.) Gatishakti Bhawan, New Delhi·INA

Signed by Executive Director/General For and on behalf of NCRTC

Note: The above certificate has been uploaded on NCRTC website: - https://ncrtc.in/experience-certificate/

# or.m-_ _n_:_

if>_-i_ _c_RI_R._*_ ------' ==---r-<JlT- =G.-  3TIB

.ncrtc.inf---

Registered & Corporate Office:

•1Rl 1f<ffi -	.-q;:r.-q-.,	-110023

GatiShakti Bhawan, INA, New Delhi-110023

CIN: U60200DL2013GOl256716

Ph.: +91-11-24666700

Fax: +91-11-24666723

E : contactus@ncrtc.in